****

**Team 31 – Week 3 Team Report**

Pooja Tewari, Shivangi Chand, Siddharth Dhar, Sripath Mishra

**=== Weekly Team Report (Team 31: Carnet) ===**

**Week 3 (Scrum master: Sripath Mishra)**

10/3 4hr dfe1173 Page that gives additional information about a specific user notebook.  
10/4 3hr 460a958 Page that allows users to search for notes.  
10/4 2hr 6d964d8 CSS code that supports book.html.  
10/4 1hr 8fa7b05 CSS code that supports search.html

10/4 5 hrs 8fa7b05 Finished HTML for the landing page (including about, feedback)

10/5 5 hrs 8fa7b05 Finished CSS for the landing page (including about, feedback)

10/04 4 hr N/A Partially designed the frontend for remaining of editing the notebook.

10/05 and 10/06 8fa7b05 6 hr Did the linking of the login, register, and other remaining pages

10/05 3 hr adb6fc6 Set up and testing of the getData route.

10/04 2 hr fc32149 Research for enabling of CORS problem and solve it.

10/07 5 hr 365764b Work with frontend tea m to set up react and the register page and cors setup.

Please note due to code difficulties a hard push was done on the client repository. Due to which it client repository currently has 1 commit which is a combination of 21 different commits.

**Week 4 (Plan) (Scrum master: Sripath Mishra)**  
[Meetings]  
10/9 Discuss the linking of the notebook for the frontend with the backend  
10/11 Discuss the implementation of test editor for the notebook such as text image etc.

[Individual Goals]  
**Sripath**: Work on the notebook’s backend route and collaborate with the frontend group for the final linking of the user or notebook routes.  
**Shivangi**: Finish designing the frontend for the editing the notebook, linking the remaining pages, create the Database for notebooks.   
**Pooja**: Work on improving the front end of the notebook and implement and do testing of the features such as public/private, continue

**Siddharth**: Link all the pages, create additional pages as per the requirement and work with the backend group for final linking of the user and notebook routes.