****

**Team 31 – Week 1 Team Report**

Pooja Tewari, Shivangi Chand, Siddharth Dhar, Sripath Mishra

**=== Weekly Team Report (Team 31: Carnet) ===**

**Week 1 (Scrum master: Sripath Mishra)**  
09/17 2 hr 9127d9d Initialized the github repository and created necessary files.

09/18 2 hr 2a37770 Initialized CODEOWNER and initial linking.

09/19 3 hr 9e9d588 Integrated Docker for build and local testing.

09/19 2 hr b579a09 Linting integration by following the airbnb conventions.

09/20 2 hr fbe64c3 Incorporated Postgres and Setup script is made for database setup in docker.

09/21 3 hr 092e347 Writing code to integrate for new user accounts.

09/21 5 hr 393092e Setup of Heroku and testing of create user route.

09/22 5 hr N/A designing of landing page(frontend github repository is not created).

09/22 4 hr N/A designing of login page(frontend github repository is not created).

09/22 5 hr N/A designing of user dashboard page(frontend github repository is not created).

09/22 3 hr N/A designing of create user page(frontend github repository is not created).

09/22 3 hr N/A designing of forgot password user page(frontend github repository is not created).

**Week 2 (Plan) (Scrum master: Sripath Mishra)**  
[Meetings]  
9/24 Discuss linking of the frontend create user route with the backend.  
9/27 Discuss the design and implementations of other user based routes.

[Individual Goals]  
Sripath: Finish backend implementation of user based routes.  
Shivangi: Work on the front end to link the create user route and backend. Design frontend for other routes.  
Pooja: Complete the backend and frontend components for the forget password.

Siddharth: complete the backend and frontend components for user dashboard and notebook creation.