**a**

**Team 31 – Week 7 Team Report**

Pooja Tewari, Shivangi Chand, Siddharth Dhar, Sripath Mishra

**=== Weekly Team Report (Team 31: Carnet) ===**

**Week 7 (Scrum master: Sripath Mishra)**

10/30 10 hr 9d6984 Linking of multiple pages in the frontend.

10/31 5 hr Performed proper unit testing for the creating the notebook, adding pages, and user stories related to changing text on the notebooks.

11/01 4 hr Did the linking of the search page, like and dislike page and subscribers page with the backend and do their testing.

11/01 2 hr Performed unit testing after the linking was done for the search pages and the like and dislike features.

11/02 4hr 5a9d97a CSS code for the App.js

11/02 3hr 5a9d97a CSS code for indexEditor.js

11/02 2hr 5a9d97a CSS code that supports book.html

11/02 1hr 0a1ae0f Permits the user to enhance the font by using bold, italics, or underline

11/02 6hr refined the dashboard, search page, and other pages

11/02 3 hr Performed unit testing for the search features and the webapp as a whole in preparation for the sprint review.

**Week 8 (Plan) (Scrum master: Sripath Mishra)**  
[Meetings]  
11/5 Discuss the plan for the 3rd sprint and work on the retrospective and planning document.   
11/8 Discuss on implementing the user stories for the 3rd sprint and began working on implementing the pdf functionalities for the notebooks.

[Individual Goals]  
**Sripath**: Work on the backend route for testing and improvement and work with the frontend group for the final linking of the user or notebook routes.  
**Shivangi**: Fix the bug of like/ dislike and subscribe and work on the adding features for pdf in the notebook.  
**Pooja**: Work on the retrospective for the 2nd sprint and the planning document for the 3rd sprint. Start working on the front end for the pdf functionalities for the notebook.

**Siddharth**: Keep working on the notes page and add more functionalities such as font size change, etc.