****

**Team 31 – Week 8 Team Report**

Pooja Tewari, Shivangi Chand, Siddharth Dhar, Sripath Mishra

**=== Weekly Team Report (Team 31: Carnet) ===**

**Week 8 (Scrum master: Sripath Mishra)**

11/5 6 hr Work on the retrospective for the 2nd sprint and the planning document for the 3rd sprint.

11/7 4 hr Work on the front end for the pdf functionalities for the notebook.

11/7 3 hr 0a1ae0f JavaScript code for PageContainer, Search, IndexEditor

11/7 4 hr e1659be CSS code for the search and book page

11/7 1 hr a94ae86 Picture used for one of my pages

11/8 5 hr b7ce7a Bug fixes for commenting and liking of notebooks.

11/8 5 hr a8eff9a Linking of multiple pages in the frontend.

11/9 2 hr 08f5965 Picture used for two of my pages.

11/9 5hr Complete unit testing of frontend for everything and bug discoveries.   
11/9 5hr Complete unit testing for the backend for everything and bug discoveries.

**Week 9 (Plan) (Scrum master: Sripath Mishra)**  
[Meetings]  
11/12 1 hr Discuss the user stories that need to be completed this week as well as finish the user stories from the previous week.   
11/15 1 hr Start discussing the final presentation and how to start putting it together over break.

[Individual Goals]  
**Sripath**: Work on the backend route for testing and improvement. Work with the frontend group for the final linking of the user or notebook routes.  
**Shivangi**: Work on the adding features for pdf in the notebook.  
**Pooja**: Finish working on the front end for pdf functionalities for the notebook and start working on fixing any front end issues and improving the overall look of the app.

**Siddharth**: Work on organizing notes in folders, reorder notes in a folder, update and save the order of the notes, and on minor improvements.