****

**Team 31 – Week 9 Team Report**

Pooja Tewari, Shivangi Chand, Siddharth Dhar, Sripath Mishra

**=== Weekly Team Report (Team 31: Carnet) ===**

**Week 9 (Scrum master: Sripath Mishra)**

11/15 6 hr Work on the retrospective for the 2nd sprint and the planning document for the 3rd sprint.

11/17 4 hr Work on the front end for the pdf functionalities for the notebook.

11/14 5 hr 896470 Bug fixes for the beautification of text bug.

11/15 5 hr 5757af Requirements bugfix and linting of code.

11/17 1hr 0a1ae0f JavaScript code for PageContainer  
11/17 1hr 0a1ae0f JavaScript code for Search  
11/17 1hr 0a1ae0f JavaScript code for IndexEditor  
11/17 2hr e1659be CSS code for the search page  
11/17 2hr e1659be CSS code for the book page  
11/17 1hr a94ae86 Picture used for one of my pages  
11/18 1hr 08f5965 Picture used for one of my pages  
11/18 1hr 08f5965 Picture used for one of my pages

11/14 5 hr Work on documentation of code and Heroku instance bug fix.  
11/15 5 hr Worked on notifications and researched over organizational ways for sorting notebooks.

**Week 10 (Plan) (Scrum master: Sripath Mishra)**  
[Meetings]  
11/19 1 hr Discuss the user stories that are left to be completed and how to complete them  
11/20 1 hr Work on preparing on finishing the project and also discuss how to the presentation

[Individual Goals]  
**Sripath**: Work on bug fixes and documentation of code.  
**Shivangi**: Work on implementation of notebook folders.   
**Pooja**: Work on being able to add images into the notebook and on allowing text to be written over images.

**Siddharth**: Work on text over image stories.