****

**Team 31 – Week 4 Team Report**

Pooja Tewari, Shivangi Chand, Siddharth Dhar, Sripath Mishra

**=== Weekly Team Report (Team 31: Carnet) ===**

**Week 4 (Scrum master: Sripath Mishra)**

10/10 3 hr 20a2cda Fixed login bug and notebook creation route.

10/11 5hr N/A Designed the frontend for remaining of editing the notebook

10/11 3 hr 98a6c92 Implemented update notebook route.

10/12 4 hr 63b3057 Implemented get notebook route.

10/13 5 hr Finished the linking of the remaining pages

10/13 4hr dfe1173 Page that gives additional information about a specific user notebook.

10/13 3.5 hr Created database model for private/public

10/13 3.5 hr Created database model for the new page

10/14 3hr 460a958 Page that allows users to search for notes.

10/14 2hr 6d964d8 CSS code that supports book.html

10/14 1hr 8fa7b05 CSS code that supports search.html

10/14 3 hrs Created UI for a new page

Please note due to code difficulties a hard push was done on the client repository. Due to which it client repository currently has 1 commit which is a combination of 21 different commits.

**Week 5 (Plan) (Scrum master: Sripath Mishra)**  
[Meetings]  
10/15 Discuss the deletion/beautification of the notebook and how to implement it  
10/18 Discuss the interaction with other users

[Individual Goals]  
**Sripath**: Work on the notebook’s backend route and collaborate with the frontend group for the final linking of the user or notebook routes.  
**Shivangi**: Do the linking of the search page, like and dislike page and subscribers page with the backend.  
**Pooja**: Perform unit testing for all the features that have been added to the web app and are working.

**Siddharth**: Work on the backend route for notebooks and testing that route. Work with the frontend group for the final linking of the user or notebook routes.