****

**Team 31 – Week 2 Team Report**

Pooja Tewari, Shivangi Chand, Siddharth Dhar, Sripath Mishra

**=== Weekly Team Report (Team 31: Carnet) ===**

**Week 2 (Scrum master: Sripath Mishra)**

09/24 1.5 hr Met and discussed linking of the frontend create user route with the backend.

09/25 2 hr b5f4c7c Writing and testing of code for GET forgot password route.

09/25 3.5 hrs Work on the backend of landing page and routing the landing page to the login/signup pages

09/26 3 hr 8c5c315 Writing and testing of code for POST forgot password route.

09/26 3.5 hrs Work on the backend components for the forget password.

09/26 5 hr [be656ca](https://github.com/sripathm22/Carnet_Client/commit/be656ca79a103d970ce99470e6539c5b20818010) Designing the dashboard page.

09/27 4 hrs Work on the frontend for the forget password page

09/27 4 hr N/A Partially designed the frontend for editing the notebook(frontend GitHub repository is not created).

09/27 1.5 hr Met and discussed the design and implementations of other user based routes.

09/28 2 hr N/A Studied React so that I could use it for the Webpage

09/28 3 hr [9bb1598](https://github.com/sripathm22/Carnet_Client/commit/9bb1598302467865824d322ba75b5218a7250aaf) React Setup

09/28 4 hr [38ead95](https://github.com/sripathm22/Carnet_Client/commit/38ead95e2e504252318d33a65a67f4b0fb8c8ac6) Styling the dashboard page.

09/28 2 hr be656ca Work with frontend team to set up react.

09/28 3 hr 03ab6d8 Setup and testing of getting token route.

09/30 2 hr [fded3a8](https://github.com/sripathm22/Carnet_Client/commit/fded3a8764f01c02a5d20f616790896f21381776) + [38ead95](https://github.com/sripathm22/Carnet_Client/commit/38ead95e2e504252318d33a65a67f4b0fb8c8ac6) Did the linking of pages

**Week 3 (Plan) (Scrum master: Sripath Mishra)**  
[Meetings]  
10/1 Discuss the linking of the notebook for the frontend with the backend  
10/4 Discuss the implementation of features of the notebook such as public/private, viewing, etc.

[Individual Goals]  
**Sripath**: Work on the backend route for notebooks and testing that route and collaborate with the frontend group for the final linking of the user or notebook routes.  
**Shivangi**: Finish designing the frontend for the editing the notebook, linking the remaining pages, create Contact Us page, create the Database for contact us page/feedback   
**Pooja**: Work on improving the front end of the notebook and implement and do testing of the features such as public/private, continue

**Siddharth**: Link all the pages, create additional pages as per the requirement and work with the backend group for final linking of the user and notebook routes.